# PERFORMANCE BASED QUALITY ASSURANCE PLAN (QAP) and SERVICE LEVEL AGREEMENTS (SLAs)

ELIGIBILITY & Enrollment MODERNIZATION - DATA ARCHITECTURE, INTEROPERABILITY, and Reporting

## INTRODUCTION

This Quality Assurance Plan (QAP) has been developed to evaluate contractor actions while implementing the Scope of Work. It is designed to provide an effective method of monitoring contractor performance for each listed objective on the Performance Requirements Matrix. It also provides a systematic method to evaluate the services the contractor is required to furnish.

## STANDARD

The contractor is responsible for management and quality control actions to meet the terms of the contract with the Department of Health (DOH). The role of the Procurement Officer (PO) and the Modernization Development project team is quality assurance to ensure contract standards are achieved. The contractor shall perform all work required in a satisfactory manner in accordance with the requirements of the RFP. The Contractor shall notify the Product Manager for appropriate action if it is likely that the contractor will not achieve successful delivery of the software code or support activities in accordance with the performance objectives and acceptable quality levels (AQLs) identified below.

## PERFORMANCE REQUIREMENTS MATRIX

The Technical Support Team and PO will evaluate the performance objectives reflected below by reviews and acceptance of work products and services. As indicated, the Product Team and PO will assess progress towards the final delivered software code. Note that the performance requirements listed below are required for the final deliverables. However, the sprints and incremental delivery of code will be assessed by the Department of Health (DOH) to ensure that the contractor is on a path to successful final delivery. Deliverable or Required Services Performance Standard(s):

| Category |  | Outcome | Metric |
| --- | --- | --- | --- |
| Data Quality & Integrity | 1 | Accuracy: Acceptable error rate for data values post migration | 99.9 |
|  | 2 | Completeness: All necessary data is moved to the new system | 99.95 |
|  | 3 | Consistency & Reliability: Data maintains its integrity and relationships, with clear protocols for identifying and resolving inconsistencies. | 99.5 |
|  | 4 | Order Preservation: This SLA specifies that the order remains consistent during transfer | 100% |
| Performance & Availability | 1 | Uptime/Availability: The migration services or pipeline must be operational | 99.99 |
|  | 2 | Throughput: The amount of data moved over a specific period, (defining the system's efficiency) | ≥ 500 GB/hour (adjust based on system capacity) |
|  | 3 | Latency: Measures the acceptable delay in data transmission. | > 10 Milliseconds |
| Timeliness & Delivery | 1 | Execution Time set: Timeframe for completing the overall migration project and its phases. | 12 mos. |
|  | 2 | Freshness: Migrated data is no older than 4 hours or days after the migration | 4 Hours |
|  | 3 | Cutover Downtime Window: Maximum allowable downtime during final cutover | 2 Hours |
| Incident Management & Recovery | 1 | Recovery Time Objective (RTO): The maximum tolerable downtime to restore a process after a disruption | 60 Min. |
|  | 2 | Recovery Point Objective (RPO): The maximum amount of data that can be lost from a service failure, determined by the frequency of backups | 15 Min. |
|  | 3 | Notification and Resolution Time: The maximum time for the vendor to respond to and resolve a critical issue | Acknowledge: 15 min. Resolve: 2 hours |
| Security & Compliance | 1 | Data Security: Security protocols like encryption during transit and at rest to protect sensitive data | AES-256 encryption; TLS 1.2+ |
|  | 2 | Compliance: Ensures the migration process adheres to all relevant regulations, such as HIPAA | Audit Trail |

## PROCEDURES

The Modernization Development project team and PO, along with the product owner, will inspect all tasks required by the contract to ensure contractor compliance with the contract requirements at the conclusion of each sprint, which shall have a length of two to four weeks, unless agreed upon by the vendor and Modernization Development project team. The DOH Technical Team will create/identify the repositor(y/ies) needed for executing the contract and provide brief documentation on their purpose. If the contractor identifies a need for a change in the repositories, they will submit a request to the DOH Technical Team. The DOH Technical Team will review, discuss as needed, and resolve the request, as agreed.

Delivery of all software assets will occur by pull request from the contractor’s repository to the appropriate DOH Alaska repository. If inspection results are satisfactory, the pull request will be merged; otherwise, deficiencies will be noted in the pull request or through issues as described below. The Product Team and PO may find the delivery satisfactory even though further work is required, provided that the specific requirements of the sprint are met.

Unless otherwise agreed upon in writing, the contractor shall deliver research-related records to DOH in accordance with the previously agreed upon design research plan. The design research plan shall be delivered by the end of the second sprint.

At the conclusion of each sprint, the PO (or their designee) and the Modernization Development project team will review the completed user stories and related functionality to ensure compliance with acceptance criteria and requirements. Incomplete or inadequate code and user stories will be noted in a mutually agreed-upon issue tracker with links to each issue shared with the PO. The contractor may respond in that tracker as appropriate, addressing the accuracy and validity of the defect as well as any planned corrective action (if not already noted). All clarifications and changes to the scope agreed upon in the issue tracker will be updated as revised acceptance criteria in the incomplete backlog items as part of the backlog grooming process. The contractor team will discuss and document actions to prevent recurrence in the sprint retrospectives.

At the conclusion of the period of performance, a similar procedure will be followed to document discrepancies and to assess overall performance.

If any of the services do not conform to the contract requirements, the PO may require the contractor to perform the services again in conformity with contract requirements. Any user stories that are not accepted must be completed in the next sprint, unless the product owner and product manager agree to move it to a later sprint. The PO shall not certify satisfactory performance for the contract until all defects have been corrected. When the defects in services cannot be corrected by re-performance, the State may:

- Require the contractor to take necessary action to ensure that future performance conforms to contract requirements; and,

- Reduce the contract price to reflect the reduced value of the services performed. The Product Manager and PO will maintain a complete quality assurance file. The file will contain copies of all reports, evaluations, recommendations, and any actions relating to the State’s performance of the quality assurance function, including originals of all quality monitoring checklists. All such records will be retained for the life of the contract.

## ACCEPTANCE OF SERVICES

Acceptance of services shall be based upon compliance with performance standards described in the performance requirements matrix and monitoring procedures described in this QAP. Before approving/certifying any contractor invoices, the PO will verify that all invoiced services have been performed in compliance with contract requirements. The PO shall not certify satisfactory performance for the contract until all defects have been corrected.